# PowerShellStudio SDK Upgrade Checklist

## Purpose

This document is the working checklist for upgrading PowerShellStudio to use the full Microsoft.PowerShell.SDK package for editor intelligence while preserving the current working app behavior.

The goal is to add SDK-backed capabilities safely, phase by phase, without breaking the visible console, existing helper-process fallback, metadata cache behavior, packaging, or installer workflow.

## Current Standing Decision

Use the larger PowerShell SDK package during beta:

<PackageReference Include="Microsoft.PowerShell.SDK" Version="7.6.1" />

Use the SDK for the editor intelligence layer, not as a replacement for the visible console.

### SDK should be used for

- Editor parsing

- Syntax diagnostics

- Command completion

- Parameter completion

- Command metadata

- Parameter metadata

- Run Selection validation

- Background metadata indexing

- Later help indexing

### SDK should not be used yet for

- Replacing the visible PowerShell console

- Replacing the current ConPTY / pwsh.exe execution path

- Changing Run / Run Selection execution behavior except for optional validation warnings

- Removing the existing helper-process fallback

- Rewriting unrelated UI

## How to Use This Document

After each phase is completed:

- Change the phase status from Not Started to Completed.

- Add the completion date.

- Add the exact changed files.

- Add the build/test evidence.

- Add any issues found.

- Add whether the phase became the new source of truth.

- Share the updated document back with ChatGPT before moving to the next phase.

## Status Legend

| Status | Meaning |
| --- | --- |
| Not Started | No work has begun. |
| In Progress | Codex or developer work is underway. |
| Blocked | Work cannot continue until a specific issue is solved. |
| Completed | Phase was implemented and tested. |
| Deferred | Phase is intentionally postponed. |
| Rolled Back | Phase was attempted but reverted. |

# Master Phase Tracker

| Phase | Name | Status | Completed Date | New Source of Truth? | Notes |
| --- | --- | --- | --- | --- | --- |
| 0 | Freeze Current Baseline | Not Started |  |  |  |
| 1 | Add Full SDK Package Safely | Not Started |  |  |  |
| 2 | Add Isolated SDK Service Layer | Not Started |  |  |  |
| 3 | Add Feature Flags | Not Started |  |  |  |
| 4 | Parser Integration First | Not Started |  |  |  |
| 5 | Run Selection Validation | Not Started |  |  |  |
| 6 | SDK Completion Comparison Mode | Not Started |  |  |  |
| 7 | SDK Command Catalog Metadata | Not Started |  |  |  |
| 8 | SDK Parameter Metadata | Not Started |  |  |  |
| 9 | SDK Help Indexing | Not Started |  |  |  |
| 10 | Decide What Stays External | Not Started |  |  |  |
| 11 | Cache Design | Not Started |  |  |  |
| 12 | UI Requirements | Not Started |  |  |  |
| 13 | Logging Requirements | Not Started |  |  |  |
| 14 | Packaging Validation | Not Started |  |  |  |
| 15 | Performance Measurements | Not Started |  |  |  |
| 16 | Regression Test Script Set | Not Started |  |  |  |
| 17 | Rollback Switch | Not Started |  |  |  |

# Phase 0 — Freeze Current Baseline

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Before changing anything, preserve the current working behavior and define what must not regress.

## Must remain true after every phase

- App launches.

- Main window appears quickly.

- Editor opens.

- Visible PowerShell console starts.

- Run works.

- Run Selection works.

- Save works.

- Open works.

- Clear Output works.

- Metadata status still appears.

- Existing completion still works at least as well as before.

- Diagnostics do not freeze the app.

- No Controlled Folder Access warning returns.

- Release/MSIX packaging still builds.

## Codex must not remove yet

- Existing helper-process metadata path

- Existing diagnostics helper path

- Existing completion helper path

- Existing cache loading path

- Existing visible console execution path

- Existing package/installer behavior

## Notes

This phase is an additive upgrade freeze point. Nothing should be replaced yet.

# Phase 1 — Add Full SDK Package Safely

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Add the full PowerShell SDK package only where it is needed, then verify the app still builds and starts before wiring SDK behavior into the editor.

## Expected project

Most likely project:

PowerShellStudio.Shell/PowerShellStudio.Shell.csproj

## Required package reference

<PackageReference Include="Microsoft.PowerShell.SDK" Version="7.6.1" />

## Checklist

- Add Microsoft.PowerShell.SDK only to the project that needs to host PowerShell.

- Do not add it blindly to every project.

- Restore NuGet packages.

- Build Debug x64.

- Build Release x64.

- Verify no duplicate System.Management.Automation version conflict.

- Verify package output still contains needed PowerShell SDK assemblies.

- Verify app starts before wiring SDK into editor behavior.

- Verify packaging impact before moving on.

## Notes

The full SDK brings more assemblies and assets than System.Management.Automation alone. Packaging must be checked early.

# Phase 2 — Add Isolated SDK Service Layer

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Create new SDK services beside the existing services. Do not replace the current helper-process system yet.

## Suggested new files

PowerShellStudio.Shell/Editor/Sdk/SdkPowerShellRuntimeService.cs
PowerShellStudio.Shell/Editor/Sdk/SdkRunspacePoolOptions.cs
PowerShellStudio.Shell/Editor/Sdk/SdkPowerShellTaskResult.cs
PowerShellStudio.Shell/Editor/Sdk/SdkPowerShellParseService.cs
PowerShellStudio.Shell/Editor/Sdk/SdkPowerShellCompletionService.cs
PowerShellStudio.Shell/Editor/Sdk/SdkPowerShellMetadataService.cs

## Required design

- One app-owned SDK runtime service.

- One controlled RunspacePool for background SDK operations.

- Parser service can run without a runspace pool when possible.

- Completion service uses controlled runspace/session state.

- Metadata service uses throttled background tasks.

- Every SDK operation logs start, duration, success/failure, and exception details.

- Every SDK operation supports cancellation.

- Every long SDK operation supports timeout.

- SDK failures do not crash the app.

# Phase 3 — Add Feature Flags

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Add settings so the SDK can be enabled gradually and disabled quickly if needed.

## Suggested modes

EditorSdkMode:
    Disabled
    ParserOnly
    CompletionCompare
    MetadataCompare
    FullEditorSdk

MetadataEngineMode:
    HelperProcessOnly
    SdkOnly
    AutoPreferSdkWithFallback

CompletionEngineMode:
    ExistingOnly
    SdkCompareOnly
    SdkPreferredWithFallback

## Initial defaults

EditorSdkMode = ParserOnly
MetadataEngineMode = HelperProcessOnly
CompletionEngineMode = ExistingOnly

## Checklist

- Add SDK editor mode setting.

- Add metadata engine mode setting.

- Add completion engine mode setting.

- Defaults preserve current behavior.

- Settings are logged at app startup.

- App can run with SDK disabled.

- App can run with parser-only mode.

# Phase 4 — Parser Integration First

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Use the SDK parser for read-only editor understanding first. This is the safest first real editor improvement.

## SDK parser should support

- Syntax error detection

- Brace/parenthesis validation

- Token detection

- Selection validation

- Future outline/navigation support

## Acceptance checks

- Parser handles empty editor.

- Parser handles valid scripts.

- Parser handles broken scripts.

- Parser handles partial/incomplete scripts.

- Parser does not freeze while typing.

- Parser debounce is used, for example 250–500 ms after typing stops.

- Parser does not block the UI thread.

- Parser errors are displayed without breaking existing diagnostics.

- Parser failures are logged but non-fatal.

## Important rule

- Run still sends code through the existing path.

- Run Selection still sends code through the existing path.

- Parser may warn, but must not block existing behavior unless explicitly designed.

# Phase 5 — Run Selection Validation

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Use the SDK parser to improve safety before sending selected code to the console.

## Validation should detect

- Selection has unmatched braces.

- Selection starts inside an incomplete block.

- Selection ends inside an incomplete pipeline.

- Selection contains parse errors.

- Selection is empty or whitespace.

- Selection is valid enough to send.

## Behavior

- If selection is valid, run normally.

- If selection appears incomplete, show a clear warning.

- Let the user choose to run anyway if needed.

- Log selection validation result.

- Do not break existing Run Selection behavior.

# Phase 6 — SDK Completion Comparison Mode

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Compare SDK completion results against the existing completion engine without replacing the user-facing completion UI yet.

## Capture on completion trigger

- Existing completion results

- SDK completion results

- Cursor position

- Replacement start

- Replacement length

- Input line

- Selected completion

- Duration

- Errors

## Checklist

- Existing completion still controls the UI.

- SDK completion runs in diagnostic/compare mode.

- Differences are logged.

- SDK result count is logged.

- Existing result count is logged.

- SDK failures do not affect user completion.

- No UI freezing.

## Test cases

Get-ChildItem -Pa
Get-Process -Na
Import-Module Mic
$PSVersionTable.
"C:\Pro"

# Phase 7 — SDK Command Catalog Metadata

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Move basic command catalog discovery to the SDK behind fallback.

## First metadata target

- Command name

- Command type

- Module name

- Source

- Version

- Visibility

- Verb

- Noun

## Checklist

- SDK command catalog runs in background.

- UI remains responsive.

- Metadata status ribbon still updates.

- SDK command count is compared to existing helper-process command count.

- Missing/extra command differences are logged.

- SDK duration is logged.

- Existing helper-process duration is logged.

- Failure automatically falls back to helper-process metadata.

## Comparison report should include

SDK command count:
Helper command count:
Missing from SDK:
Extra in SDK:
SDK duration:
Helper duration:
SDK errors:
Fallback used:

# Phase 8 — SDK Parameter Metadata

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Add SDK-backed parameter discovery after command catalog is stable.

## Rules

- Batch parameter discovery.

- Throttle concurrency.

- Do not import every module blindly at startup.

- Do not let one bad command/module fail the entire metadata load.

- Cache successful results.

- Log failed commands separately.

## Start with built-in modules first

- Microsoft.PowerShell.Management

- Microsoft.PowerShell.Utility

- Microsoft.PowerShell.Security

- Microsoft.PowerShell.Diagnostics

- Microsoft.PowerShell.Archive

- Microsoft.PowerShell.Host

## Suggested first throttle

Min runspaces: 1
Max runspaces: 4

## Later throttle candidate

Max runspaces: 6 or 8

Do not jump straight to high concurrency.

# Phase 9 — SDK Help Indexing

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Use SDK-backed help indexing after parser, completion comparison, command catalog, and parameter metadata are stable.

## Rules

- Never run Update-Help automatically.

- Use existing local help only.

- Missing help is not a metadata failure.

- Help loading is cancellable.

- Help loading is lower priority than command/parameter completion.

- Help cache is separate from command metadata cache.

# Phase 10 — Decide What Stays External

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Decide which parts of the app should remain external helper-process based for isolation.

## Keep visible console external

- Visible console remains real pwsh.exe / terminal / ConPTY path.

- User script execution remains isolated from SDK metadata workers.

- SDK work must not pollute the visible console.

## Strongly consider keeping diagnostics isolated

- If diagnostics helper crashes, app survives.

- If SDK parser diagnostics are good enough, use them for editor syntax only.

- Do not remove existing diagnostics helper until SDK diagnostics are proven better.

# Phase 11 — Cache Design

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Make SDK metadata cache version-aware, safe, and resilient.

## Cache key should include

- PowerShell SDK version

- PowerShell runtime version

- Process architecture

- Operating system

- Module path fingerprint

- Important environment values

- Cache schema version

## Cache behavior

- If cache is valid, load it quickly.

- If cache is stale, use stale cache temporarily while refreshing in background.

- If SDK refresh fails, keep last known good cache.

- If cache is corrupt, discard only that cache file.

- Do not block editor startup waiting for full metadata.

# Phase 12 — UI Requirements

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Make SDK activity visible without making the app feel broken or noisy.

## Required status messages

- SDK editor engine initializing…

- SDK parser ready.

- SDK command catalog loading…

- SDK command catalog ready.

- SDK parameter metadata loading…

- SDK parameter metadata ready.

- SDK metadata failed; using helper-process fallback.

- Editor metadata ready.

## Required visual behavior

- App does not freeze.

- Editor remains usable while metadata loads.

- Console remains usable while metadata loads.

- Run/Run Selection button state remains correct.

- Buttons that are unavailable must look disabled, not just become unclickable.

# Phase 13 — Logging Requirements

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Make SDK behavior fully auditable from logs.

## Log fields

- Operation name

- Correlation ID

- Thread ID

- Start time

- End time

- Duration

- SDK version

- PowerShell runtime version

- Runspace pool size

- Input summary

- Result count

- Error count

- Exception details

- Fallback used

- Cancellation reason

- Timeout reason

## Must log these events

- SDK package detected

- SDK runtime initialized

- Runspace pool opened

- Runspace pool closed

- Parser request started/finished

- Completion request started/finished

- Metadata command catalog started/finished

- Parameter metadata batch started/finished

- Help indexing started/finished

- Fallback to helper-process path

- SDK fatal failure

# Phase 14 — Packaging Validation

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Prove the larger SDK package works in Debug, Release, packaging, and installed-package scenarios.

## Build checks

- Clean solution.

- Restore solution.

- Build Debug x64.

- Build Release x64.

- Build packaging project.

- Create app package.

- Install package on developer machine.

- Launch installed app.

- Verify SDK features work in installed app, not only F5/debug.

## Output checks

- Required SDK assemblies are present.

- PowerShell module assets are present.

- No duplicate assembly binding/version issue.

- App does not require the user’s installed PowerShell SDK files for editor intelligence.

- Visible console still discovers installed pwsh.exe normally.

# Phase 15 — Performance Measurements

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Measure whether the SDK actually improves performance.

## Capture before/after

- App first paint time

- Visible console ready time

- Parser ready time

- Basic command catalog ready time

- Full parameter metadata ready time

- Completion response time

- Memory usage at startup

- Memory usage after metadata load

- Runspace pool initialization time

- Fallback frequency

## Target expectations

- Editor visible quickly: unchanged or better

- Parser ready: very fast

- Basic command catalog: noticeably faster than old path

- Completion latency: under 100–200 ms for common cases

- Full metadata: background only, not blocking editor

- Fallback: rare, but reliable

# Phase 16 — Regression Test Script Set

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Create manual regression scripts that stress the editor and SDK features.

## Suggested folder

PowerShellStudio.TestsManual/EditorSdk/

## Include test scripts for

- Valid script

- Broken syntax script

- Huge script

- Nested functions

- Advanced functions

- Parameter sets

- Pipelines

- Classes

- using namespace

- #requires statements

- PowerShell 7-only syntax

- Legacy-compatible syntax

- Paths with spaces

- UNC paths

- Nonexistent commands

- Custom functions

- Custom modules

## Manual test checklist

- Open each script.

- Confirm editor remains responsive.

- Confirm syntax diagnostics are sane.

- Confirm Ctrl+Space works.

- Confirm parameter completion works.

- Confirm Run works.

- Confirm Run Selection works.

- Confirm console output remains visible.

- Confirm app closes cleanly.

- Confirm logs contain no fatal SDK errors.

# Phase 17 — Rollback Switch

## Status

- Status: Not Started

- Completed Date:

- Changed Files:

- Build/Test Evidence:

- Issues Found:

- New Source of Truth:

## Goal

Ensure the user can disable SDK paths and return to helper-process behavior during beta.

## Suggested settings

PowerShellSdkEditorEnabled = true/false
PowerShellSdkMetadataEnabled = true/false
PowerShellSdkCompletionEnabled = true/false
PowerShellSdkFallbackEnabled = true

## Best mode design

Auto:
    Use SDK first, fallback on failure.

SDK Only:
    Developer testing only.

Helper Only:
    Known-safe legacy behavior.

## Checklist

- User/developer can force helper-process-only behavior.

- User/developer can force SDK-only behavior for testing.

- Auto mode falls back cleanly.

- Fallback is logged clearly.

- Rollback does not require code changes.

# Codex No-Drift Rules

Codex must follow these rules during all phases:

- Do not replace the visible console.

- Do not remove helper-process fallback.

- Do not rewrite unrelated UI.

- Do not change packaging structure unless required by SDK dependency.

- Do not run SDK operations on the UI thread.

- Do not use .Result or .Wait() on async SDK tasks from UI code.

- Do not run Update-Help automatically.

- Do not import every module aggressively at startup.

- Do not remove existing metadata cache validation.

- Do not remove Defender-safe background environment isolation.

- Do not claim success without build verification.

- Do not duplicate code into summaries.

- Provide concise action summary only after implementation.

- List exact changed files using project-relative paths.

# Final Acceptance Criteria

The SDK upgrade is successful only when all of these are true:

- Microsoft.PowerShell.SDK is included through NuGet.

- App builds Debug x64.

- App builds Release x64.

- Packaging project builds.

- Installed package launches.

- Editor parser uses SDK safely.

- Completion comparison mode works.

- SDK metadata can build a command catalog.

- SDK failures fall back to existing helper-process path.

- UI remains responsive.

- Visible console behavior is unchanged.

- Run and Run Selection behavior is unchanged except for optional safer validation.

- Logs clearly prove which engine was used.

- No Controlled Folder Access warning returns.

- User can disable SDK path and return to helper-process-only behavior.

# Phase Completion Template

Use this section after finishing each phase.

## Phase Completed

- Phase Number:

- Phase Name:

- Completed Date:

- Completed By:

- Source ZIP / Commit / Branch:

## Changed Files

## What Changed

## Build Results

Debug x64:
Release x64:
Packaging project:
Installer/package launch:

## Manual Test Results

App launch:
Editor:
Visible console:
Run:
Run Selection:
Save/Open:
Metadata:
Completion:
Diagnostics:
Packaging:

## Logs Reviewed

## Issues Found

## Decision

Promote to next phase:
Hold for fixes:
Rollback required:
New source of truth: