PowerShellStudio Professionalization Roadmap

Project control document with actionable checklists

Current roadmap intent • Use this document as the single control sheet for moving the PowerShell 7.x ISE project from working baseline to professional release candidate. • Only one phase should be active at a time. Frozen areas stay frozen unless a new reproducible bug proves they must be reopened. • Check boxes are intentionally left blank so you can use this document as your working tracker.

How to use this document

☐ Keep one official working zip baseline at the start of each phase.

☐ Only send the worker chat one tightly scoped phase or issue at a time.

☐ Do not reopen deferred areas unless there is a new reproducible reason.

☐ Mark the acceptance gate only after build, runtime, and manual checks all pass.

☐ Create a new checkpoint zip and a short summary each time a phase is accepted.

☐ When using another chat, attach the latest accepted baseline zip and this roadmap together.

☐ Name the exact phase and exact issue from this document in every worker prompt.

☐ Copy the relevant goal, work items, and acceptance gate directly from this document when drafting worker instructions.

Prompt-compatible handoff rules

☐ Every worker prompt must identify the active phase by number and exact phase title from this roadmap.

☐ Every worker prompt must state the current baseline zip is the only source of truth.

☐ Every worker prompt must explicitly list forbidden scope so worker changes stay narrow.

☐ Every worker prompt must require full drop-in replacement files with exact project-relative paths.

☐ Every worker prompt must require honest proof language for build, runtime, and manual validation.

☐ When a phase changes, update this roadmap first so future prompts stay aligned with the latest plan.

Project guardrails and standing rules

☐ Diagnostics subsystem remains frozen unless a new reproducible bug appears.

☐ Help architecture must not be broadly redesigned unless a narrow fix cannot solve the problem.

☐ Debug workflow remains deferred for now.

☐ Broad UI redesign remains deferred unless explicitly reopened.

☐ Prefer targeted fixes over sweeping rewrites.

☐ Require full drop-in replacement files instead of snippets unless snippets are explicitly requested.

☐ Require exact project-relative folder paths for every returned file.

☐ Require compile-hygiene checks on all changed WPF files to prevent WPF versus WinForms type-name collisions.

☐ Require honest build reporting. A build must never be claimed unless it was actually executed.

Immediate active prerequisite before all other feature work

This phase should be completed before console fidelity work, EXE export, or broader fine-tuning begins.

☐ Add a clear editor toggle to enter or leave 3-row HEX mode.

☐ Show Row 1 as the decoded text/character row for each byte position.

☐ Show Row 2 as the high hex nibble for each byte position.

☐ Show Row 3 as the low hex nibble for each byte position.

☐ Keep all three rows position-locked so each column represents one byte.

☐ Editing Row 1 must immediately update Rows 2 and 3.

☐ Editing Row 2 or Row 3 must immediately update Row 1.

☐ Limit the first implementation to single-byte ASCII behavior rather than multi-byte UTF-8 handling.

☐ Validate or block invalid hex entry without corrupting editor state.

☐ Keep the implementation narrow and architecture-compatible rather than redesigning the editor.

Master roadmap at a glance

| Phase | Focus | Primary outcome | Gate |
| --- | --- | --- | --- |
| 0 | Baseline lock and roadmap control | Single source of truth and scope discipline | ☐ |
| 1 | 3-row HEX editor mode | Bidirectional synchronized character and nibble editing | ☐ |
| 2 | Console fidelity and PowerShell-like rendering | Integrated console looks and reads more like PowerShell | ☐ |
| 3 | EXE export/build feature | Last required feature after HEX mode and console parity before polish | ☐ |
| 4 | Stability hardening | Dependable repeated normal use | ☐ |
| 5 | Editor-first refinement | Editor experience feels professional | ☐ |
| 6 | Help completion and usability guidance | Help feels deliberate and correct | ☐ |
| 7 | Workspace and file-explorer professionalism | Explorer behavior feels reliable | ☐ |
| 8 | Execution and runtime experience | Run, stop, and runtime clarity feel solid | ☐ |
| 9 | UI polish without broad redesign | Cleaner, more cohesive presentation | ☐ |
| 10 | Reliability and edge-case handling | Graceful behavior under bad conditions | ☐ |
| 11 | Stress testing and validation framework | Repeatable test process exists | ☐ |
| 12 | Release readiness | Project feels shippable and documented | ☐ |

Phase 0 — Baseline lock and roadmap control

Goal: Establish one stable baseline and stop scope drift before additional work proceeds.

Work items

☐ Preserve the current working zip as the official baseline.

☐ Create a frozen scope list and deferred scope list.

☐ Create a short known-issues list and a future-feature backlog list.

☐ Standardize a prompt-ready worker template for exact folder paths, full files, compile hygiene, and honest validation wording.

☐ Define what counts as done for each future phase and how that acceptance text should be copied into worker prompts.

Acceptance gate

☐ One official baseline zip is identified and saved.

☐ Frozen and deferred areas are documented.

☐ Prompt rules are standardized and ready to reuse.

Phase 1 — 3-row HEX editor mode

Goal: Add a toggleable 3-row synchronized editor mode for single-byte ASCII editing.

Work items

☐ Add one clear editor toggle to enter or leave 3-row HEX mode.

☐ Row 1 shows decoded text/characters for each byte position.

☐ Row 2 shows the high hex nibble for each byte position.

☐ Row 3 shows the low hex nibble for each byte position.

☐ Keep all three rows position-locked so each column represents one byte.

☐ Editing Row 1 immediately updates Rows 2 and 3.

☐ Editing Row 2 or Row 3 immediately updates Row 1.

☐ Limit the first implementation to single-byte ASCII behavior rather than multi-byte UTF-8 handling.

☐ Validate and clearly handle invalid hex entry without corrupting the editor state.

☐ Keep the implementation narrow and architecture-compatible rather than redesigning the editor.

Acceptance gate

☐ User can toggle HEX mode on and off from the editor.

☐ Typing in any one row updates the other two correctly.

☐ 'E' displays as Row 2 = 4 and Row 3 = 5.

☐ Invalid input is blocked or clearly flagged.

☐ The build passes and manual validation succeeds.

Phase 2 — Console fidelity and PowerShell-like rendering

Goal: Make the integrated console behave more like a standard PowerShell console, including visible colorized output where available.

Work items

☐ Preserve visible line colors such as foreground and background differences when emitted by the hosted PowerShell session.

☐ Render standard PowerShell output distinctions clearly, including normal output, warnings, errors, verbose, debug, and host-colored lines where available.

☐ Keep the prompt line and subsequent output readable and correctly sequenced.

☐ Do not flatten all output into one plain-color transcript if richer console metadata is available.

☐ Keep copy and text selection behavior stable while improving console rendering.

☐ Keep the implementation narrow and architecture-compatible rather than replacing the terminal subsystem.

Acceptance gate

☐ Scripts that emit different colors visibly show those differences inside the integrated console.

☐ Error, warning, verbose, debug, and normal output are easier to distinguish.

☐ Existing run and stop behavior is not regressed by the console work.

☐ The build passes and manual validation succeeds.

Phase 3 — EXE export/build feature

Goal: Add the required ability to package the active PowerShell script as a Windows executable from inside the IDE.

Work items

☐ Add one clean entry point such as Export as EXE or Build EXE.

☐ Operate on the active editor tab only.

☐ Require save-first flow for unsaved or untitled scripts.

☐ Prompt for the destination EXE path.

☐ Report prerequisite problems clearly and honestly.

☐ Use PowerShell 7.x as the primary runtime basis.

☐ Keep the implementation minimal, stable, and architecture-compatible.

Acceptance gate

☐ User can start EXE export from the IDE.

☐ The active tab is the source script.

☐ Success and failure messages are clear.

☐ The build passes and manual validation succeeds.

Phase 4 — Stability hardening

Goal: Make the application feel dependable under repeated normal use.

Work items

☐ Test repeated open, edit, save, run, and stop cycles.

☐ Validate startup and shutdown behavior.

☐ Check tab switching and output panel stability.

☐ Verify workspace refresh consistency.

☐ Watch for freezes, jitter, or state corruption.

☐ Prevent new compile ambiguity regressions in changed files.

Acceptance gate

☐ No reproducible crash appears in normal use.

☐ No obvious UI lockup remains.

☐ Repeated use does not degrade the session state.

Phase 5 — Editor-first refinement

Goal: Make the editor the strongest and most professional part of the application.

Work items

☐ Validate that syntax feedback remains stable during real typing.

☐ Check squiggles, gutter indicators, and diagnostics panel consistency.

☐ Verify dirty-state markers and unsaved-file behavior.

☐ Confirm drag-and-drop open behavior is clean.

☐ Evaluate search, find, and replace usability.

☐ Confirm keyboard shortcuts are consistent and discoverable.

Acceptance gate

☐ Editing feels smooth and predictable.

☐ Syntax feedback remains aligned with editor state.

☐ Common editor actions feel polished.

Phase 6 — Help completion and usability guidance

Goal: Finish the help system so it feels deliberate, correct, and calm.

Work items

☐ Map all important controls to specific help topics.

☐ Verify generic overview help appears only where intended.

☐ Confirm hover help remains calm and non-intrusive.

☐ Confirm F1 or on-demand help agrees with hover topic resolution.

☐ Check for duplicate help keys and accidental fallback behavior.

Acceptance gate

☐ Major controls resolve to the correct help topics.

☐ Fallback behavior is intentional rather than accidental.

☐ Help is useful without becoming annoying.

Phase 7 — Workspace and file-explorer professionalism

Goal: Make the workspace behave like a serious scripting IDE.

Work items

☐ Verify open folder behavior and refresh reliability.

☐ Check workspace population with realistic folder sizes.

☐ Validate file selection behavior and visual updating.

☐ Check layout resizing and pane behavior.

☐ Confirm no shaking, jumping, or delayed confusion remains.

Acceptance gate

☐ Workspace navigation feels trustworthy.

☐ Refresh behavior is predictable.

☐ Explorer behavior feels intentional and stable.

Phase 8 — Execution and runtime experience

Goal: Make running PowerShell scripts feel clear, reliable, and professional.

Work items

☐ Validate PowerShell 7.x runtime detection and selection clarity after the console-fidelity work.

☐ Confirm run, stop, and interrupt behavior is predictable.

☐ Ensure console output and colorized rendering are preserved unless the user explicitly clears the console.

☐ Improve messaging when runtimes are missing or invalid.

☐ Check execution-state visibility in the UI.

Acceptance gate

☐ Runtime selection is easy to understand.

☐ Run and stop behavior feels consistent.

☐ Users are not surprised by console color, prompt, or execution-state behavior.

Phase 9 — UI polish without broad redesign

Goal: Improve visual professionalism without destabilizing the application.

Work items

☐ Review spacing, alignment, and icon consistency.

☐ Tighten button labeling and shortcut discoverability.

☐ Improve empty-state and status messaging.

☐ Apply restrained modern polish only where safe.

☐ Avoid broad template rewrites or architectural redesign.

Acceptance gate

☐ The interface looks cohesive and intentional.

☐ Polish improvements are noticeable but low risk.

Phase 10 — Reliability and edge-case handling

Goal: Make the application recover gracefully from bad conditions.

Work items

☐ Test missing or unreadable files.

☐ Test large scripts and repeated rapid user actions.

☐ Test canceled dialogs and invalid paths.

☐ Test invalid HEX-mode edits, colorized-console rendering failures, toggle transitions, missing EXE-export prerequisites, and packaging failures.

☐ Check whether the app remains usable after errors.

Acceptance gate

☐ Failures are clear and recoverable.

☐ No silent breakage remains in major flows.

☐ The application stays usable after handled errors.

Phase 11 — Stress testing and validation framework

Goal: Build a repeatable validation process instead of relying on casual testing alone.

Work items

☐ Create a manual plus scripted stress-test checklist.

☐ Create sample scripts for repeated editor, HEX-mode, console-color, and run/stop testing.

☐ Test long editing sessions and repeated tab cycles.

☐ Include workspace refresh loops, help checks, HEX-mode checks, console-color checks, and EXE export checks.

☐ Record pass/fail outcomes in a repeatable template.

Acceptance gate

☐ A repeatable test process exists.

☐ Major flows are exercised under repetition or load.

☐ Regression tracking is practical.

Phase 12 — Release readiness

Goal: Make the project feel shippable and understandable to future users or future-you.

Work items

☐ Set versioning and release-candidate discipline.

☐ Create installation and prerequisite notes.

☐ Create a known-limitations list.

☐ Run a final regression checklist.

☐ Package final deliverables and checkpoint summary.

Acceptance gate

☐ A release candidate is clearly identified.

☐ The project can be installed and used without guesswork.

☐ Known limitations are documented honestly.

Recommended operating workflow for each phase

☐ Start from the latest accepted baseline zip and the latest updated version of this roadmap document.

☐ Define the exact phase and exact issue being worked.

☐ Write a narrow worker prompt by copying the exact phase name, goal, work items, and acceptance gate from this document.

☐ Apply returned files to the solution and build.

☐ Run the manual validation checklist for that phase.

☐ If the result passes, checkpoint the zip and mark the gate complete.

☐ If the result fails, capture the exact build or runtime evidence and write a tighter corrective prompt.

Prompt-ready worker handoff template

Copy, fill in, and send the block below when you want another chat to perform one tightly scoped change.

Use the newly attached ZIP as the ONLY source of truth and current baseline.

Use the attached roadmap document as the planning authority for phase name, goal, work items, and acceptance gate.

This task is:

Phase [NUMBER] — [EXACT PHASE TITLE FROM ROADMAP]

Current exact issue: [ONE NARROW BUG OR FEATURE]

Goal from roadmap:

[PASTE EXACT GOAL TEXT]

Required work items from roadmap:

[PASTE ONLY THE RELEVANT WORK-ITEM BULLETS]

Acceptance gate from roadmap:

[PASTE THE EXACT ACCEPTANCE BULLETS THAT MUST PASS]

Guardrails:

- Do not broaden scope.

- Do not redesign unrelated systems.

- Do not reopen frozen areas unless a new reproducible bug proves it is necessary.

- Return full drop-in replacement files only.

- Use exact project-relative folder paths.

- Do not claim build or runtime verification unless it actually happened.

Required reply format:

SECTION 1 — What you changed

SECTION 2 — Exact files changed

SECTION 3 — Why the change fixes the issue

SECTION 4 — Build/validation honesty

SECTION 5 — Remaining risks or limitations

Notes and checkpoint log

Use these lines for milestone notes, accepted baselines, or unresolved blockers.

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________